Project Planning Logic

Implement Client Script & UI Policy (Incident)

Date:28.09.2026

Team id: SWTID-2026-4856____________

Planning is organized using Epics, User Stories, Story Points, and Sprints. The uploaded template defines a Sprint as a fixed period, an Epic as a larger task broken into stories, and Story Points as an effort estimate using values such as 1, 2, 3, and 5.

Sprint 1

| Epic | User Story / Task | User Story No. | Story Point |
| --- | --- | --- | --- |
| Incident UI Controls | Configure High Impact Control UI Policy | USN1 | 3 |
| Incident UI Controls | Configure Urgency read-only UI Policy Action | USN2 | 2 |
| Incident Automation | Implement automatic Urgency update on Impact change | USN3 | 3 |
| Incident Validation | Implement submit validation for missing Assigned To | USN4 | 3 |

Total Story Point in Sprint 1 = 3 + 2 + 3 + 3 = 11

Sprint 2

| Epic | User Story / Task | User Story No. | Story Point |
| --- | --- | --- | --- |
| Incident List Control | Implement onCellEdit control for State | USN5 | 3 |
| Testing & Validation | Test mandatory enforcement and reverse condition | USN6 | 2 |
| Testing & Validation | Test automatic Urgency and submit validation | USN7 | 2 |
| Testing & Validation | Test list State edit blocking and form State update | USN8 | 2 |

Total Story Point in Sprint 2 = 3 + 2 + 2 + 2 = 9

Total Story Points & Velocity

| Metric | Value |
| --- | --- |
| Sprint 1 | 11 |
| Sprint 2 | 9 |
| Total Story Points | 20 |
| Number of Sprints | 2 |
| Velocity = Total Story Points Completed / Number of Sprints | 20 / 2 = 10 Story Points per Sprint |

Planning Note: The story-point allocation is adapted to the Incident project tasks while retaining the planning logic and terminology of the uploaded template. The resulting planned velocity is 10 story points per sprint.